PROJECT PLAN

____________________________

Portfolio Web Application

Lalu Yashwanth

Full-Stack Developer | Python & Django Engineer

| Version: | 1.0 |
| --- | --- |
| Date: | April 2026 |
| Author: | Lalu Yashwanth |
| Stack: | Django 5 + PostgreSQL |

# 1. Executive Summary

This document outlines the project plan for a premium, database-driven personal portfolio web application built with Django 5.0.6. The portfolio serves as a professional showcase for Lalu Yashwanth, demonstrating full-stack development capabilities, production-grade architecture, and modern UI/UX design principles.

The application features a custom design system with light/dark mode, animated backgrounds, scroll-reveal animations, tabbed skill filtering, an experience timeline, project case studies with detail pages, and a spam-protected contact form with SMTP email delivery. All content is managed through a customized Django admin interface with database-driven dynamic rendering.

# 2. Project Objectives

- Build a professional, ATS-optimized portfolio showcasing real-world projects and skills

- Implement a modular Django architecture with 5 self-contained apps for maintainability

- Create a premium design system with responsive layouts, dark mode, and smooth animations

- Develop a database-driven CMS allowing easy content updates via Django admin

- Ensure production-ready deployment with PostgreSQL, WhiteNoise, and Gunicorn

- Implement SEO optimization with meta tags, Open Graph, and semantic HTML

- Build a secure contact system with honeypot spam protection and email notifications

# 3. Scope

## 3.1 In Scope

- Home page with hero, about, skills, projects, experience, education, and CTA sections

- Projects listing page with category filtering and individual project detail/case study pages

- Contact page with validated form, honeypot spam protection, and SMTP email delivery

- Responsive design with mobile hamburger menu and fluid typography

- Dark/light theme toggle with localStorage persistence and system preference detection

- Django admin customization with inline editing, fieldsets, and singleton enforcement

- Database seeding management command for initial content population

- Production deployment configuration (Procfile, WhiteNoise, Gunicorn, PostgreSQL)

## 3.2 Out of Scope

- Blog/CMS functionality

- User registration and authentication for visitors

- Real-time chat or messaging features

- Analytics dashboard or visitor tracking

- Multi-language / internationalization support

# 4. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Backend | Django 5.0.6 | Web framework, ORM, admin, templating |
| Backend | Python 3.11.9 | Server-side logic and data processing |
| Database | SQLite (dev) | Local development database |
| Database | PostgreSQL (prod) | Production relational database |
| Frontend | HTML5, CSS3, JS (ES6+) | Semantic markup, custom design system |
| Frontend | Google Fonts | Sora, Inter, JetBrains Mono typography |
| Static Files | WhiteNoise 6.6 | Compressed static file serving |
| Image Processing | Pillow 10.3 | Image field support for models |
| Config | python-decouple 3.8 | Environment variable management |
| Server | Gunicorn 22.0 | Production WSGI HTTP server |
| DB Adapter | psycopg2-binary 2.9.9 | PostgreSQL Python adapter |

# 5. Application Architecture

The application follows a modular Django architecture with 5 self-contained apps, each responsible for a specific domain. Below is the high-level architecture diagram:

## 5.1 System Architecture Diagram

CLIENT BROWSER HTML5 + CSS3 Design System + JavaScript (ES6+) Theme Toggle ¦ Scroll Reveal ¦ Typing Animation ¦ Tab Filter

▼  HTTP Request / Response  ▼

DJANGO 5.0.6 (Gunicorn WSGI) Middleware: Security ¦ WhiteNoise ¦ Session ¦ CSRF ¦ Auth ¦ Messages

▼

| Core | Projects | Skills | Experience | Contact |
| --- | --- | --- | --- | --- |
| Settings Hero | List Detail | Categories Proficiency | Timeline Education | Form Email |

▼  Django ORM  ▼

| SQLite (Development) | PostgreSQL (Production) |
| --- | --- |

## 5.2 Django App Responsibilities

| App | Models | Responsibility |
| --- | --- | --- |
| Core | SiteSettings (singleton), HeroSection | Global settings, hero content, home page view, context processor, seed command |
| Projects | Project, TechStack, ProjectFeature, ProjectImage | Project listings with category filter, detail/case study pages, tech stack management |
| Skills | SkillCategory, Skill | Skill categories with proficiency levels, tabbed filtering UI on home page |
| Experience | Experience, Education | Work experience timeline, education cards, employment type tracking |
| Contact | ContactSubmission | Contact form with honeypot, SMTP email, IP tracking, admin dashboard |

# 6. Database Schema

The application uses 8 database models across 5 apps with the following entity relationships:

## 6.1 Entity Relationship Diagram

| SiteSettings (Singleton) |  | HeroSection |  | ContactSubmission |
| --- | --- | --- | --- | --- |
| SkillCategory 1 → N Skill |  | Experience Education |  | Project M → N TechStack 1 → N Feature 1 → N Image |

## 6.2 Key Model Fields

| Model | Key Fields | Relationships | Special |
| --- | --- | --- | --- |
| SiteSettings | name, email, tagline, meta, social URLs, resume | None | Singleton (pk=1) |
| HeroSection | eyebrow, headline, typing phrases, CTAs | None | is_active flag |
| Project | title, slug, description, problem/solution/impact, category | M:N TechStack, 1:N Feature, 1:N Image | Auto-slug, case study fields |
| TechStack | name, slug, color | M:N Projects | Auto-slug, color hint |
| SkillCategory | name, icon, description | 1:N Skills | Ordered display |
| Skill | name, proficiency, years_experience | FK to SkillCategory | Unique per category |
| Experience | company, role, type, dates, responsibilities, technologies | None | is_current property |
| Education | institution, degree, field, grade, dates | None | Ordered by end_date |
| ContactSubmission | name, email, subject, message, IP, user_agent | None | Read/replied tracking |

# 7. URL Routing Map

| URL Pattern | Method | View | Description |
| --- | --- | --- | --- |
| / | GET | core.views.home | Home page with all sections |
| /admin/ | GET/POST | Django Admin | Content management |
| /projects/ | GET | projects.views.project_list | All projects with filters |
| /projects/<slug>/ | GET | projects.views.project_detail | Project case study |
| /contact/ | GET/POST | contact.views.contact | Contact form |

# 8. Project Milestones & Timeline

| # | Milestone | Deliverables | Duration | Status |
| --- | --- | --- | --- | --- |
| 1 | Project Setup & Architecture | Django project, 5 apps, settings, models | 2 days | Completed |
| 2 | Database Models & Admin | 8 models, admin customization, migrations | 2 days | Completed |
| 3 | Home Page Sections | Hero, about, skills, projects, experience | 3 days | Completed |
| 4 | Design System & CSS | Custom tokens, dark mode, animations, responsive | 3 days | Completed |
| 5 | Projects Module | List page, detail page, category filter, case studies | 2 days | Completed |
| 6 | Contact System | Form, honeypot, SMTP email, admin dashboard | 1 day | Completed |
| 7 | Skills UI Enhancement | Tabbed filter, chip cloud, proficiency legend | 1 day | Completed |
| 8 | Education Section | Education cards, seed data from resume | 1 day | Completed |
| 9 | UI Polish & Bug Fixes | Contact page spacing, responsive fixes | 1 day | Completed |
| 10 | Documentation | Project plan, design doc, case study | 1 day | Completed |

# 9. Security Considerations

| Measure | Implementation |
| --- | --- |
| CSRF Protection | Django CsrfViewMiddleware enabled; {% csrf_token %} in all forms |
| Clickjacking Protection | XFrameOptionsMiddleware prevents embedding in iframes |
| Spam Prevention | Hidden honeypot field in contact form rejects bot submissions |
| Input Validation | Django ModelForm validation + custom message length check (10+ chars) |
| Environment Variables | Secrets (SECRET_KEY, DB creds, email) loaded via python-decouple |
| Static File Security | WhiteNoise serves compressed, cache-busted assets in production |
| Admin Access | Django authentication required; singleton prevents duplicate settings |
| IP Logging | Contact submissions log client IP (X-Forwarded-For aware) and user agent |

# 10. Deployment Configuration

The application is production-ready with the following deployment setup:

- WSGI Server: Gunicorn 22.0 (configured in Procfile: web: gunicorn config.wsgi --log-file -)

- Static Files: WhiteNoise CompressedManifestStaticFilesStorage for gzipped assets with cache-busting

- Database: PostgreSQL via psycopg2-binary (auto-configured when DB_ENGINE=postgres)

- Migrations: Auto-run on deploy (Procfile release phase: python manage.py migrate --noinput)

- Python Runtime: 3.11.9 (specified in runtime.txt)

- Environment: All secrets and configuration loaded from environment variables via python-decouple

# 11. Risk Assessment

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Database corruption | High | SQLite for dev only; PostgreSQL with backups for production |
| Spam submissions | Medium | Honeypot field + message length validation + IP logging |
| Secret key exposure | High | All secrets loaded from env vars; never committed to repo |
| Static file 404s | Low | WhiteNoise serves from collected staticfiles directory |
| Email delivery failure | Medium | Graceful error handling; contact saved even if email fails |
| Content drift | Low | Seed command provides reproducible baseline; admin for updates |

# 12. Conclusion

This portfolio application demonstrates professional Django development practices including modular app architecture, database-driven content management, a custom CSS design system with dark mode support, responsive layouts, SEO optimization, and production-ready deployment configuration. The project is fully functional, documented, and ready for deployment to any PaaS provider supporting Python/Django applications.